## Slide 1: Kickoff Meeting for NYAC Telescope Proposal

## Slide 2: Agenda
Define the Process for Going Forward
  This process to be ratified by the NYAC board of directors
Discuss Issues
  Goal of telescope
  Criteria for Telescope
  Parameter Space, Funding Models and Tradeoffs
Open Nominations for Telescope Proposal Committee
Presentations of Telescope Concepts

## Slide 3: A Process
Goal: to create an inclusive and transparent process which results in a proposal for a telescope which enables front-line research for the NY astronomical community and which has the support of the community.
Major decisions are made by the NYAC board of directors

## Slide 4: A Process
Establish a telescope proposal committee (TPC) with broad institutional representation
Committee will seek community input
Produce a document describing a set of general criteria for the NYAC telescope
This document will be subject to approval by the NYAC board of directors

## Slide 5: Process
NYAC will ask for white papers discussing particular telescope concepts. The white papers must be responsive to the established criteria
The TPC will review the white papers and make a recommendation to the board of directors.
The board of directors will choose a telescope concept.

## Slide 6: Process
NYAC will create a committee to write the detailed proposal. Oversight will be provided by TPC.
The finished proposal will be presented to appropriate funders (depending on the funding model).

## Slide 7: Issues: Criteria
What do we want the telescope for?
Enable front-line research for the NY state astronomical community
Broad based (not niche) science drivers

## Slide 8: Funders
The NY State Universities
  Don’t have much money
  Variable resources
  Might be hard to arrange cooperation
NY State
  Not really a history of doing this sort of thing
  Would require benefits to NY economy
  Telescope not likely to be in NY State

## Slide 9: Funders
NASA/NSF/DOE
  Possible, but very strong competition
Private Donor
  Would want very exciting science

## Slide 10: Parameter Space
Buy time on existing or currently planned telescope
  Easy, cheap
  Who would fund this and why?
  Access to community
New ground based telescope
  Expensive, but ours
  Multiple sources of funding

## Slide 11: Parameter Space
Space Mission
  Strong competition
  Could do exciting science
  Limited lifetime

## Slide 12: Summary
TPC should consider these (and other issues in developing criteria